Carmarthenshire Property Development Fund

Guidelines For Applicants

CONTENTS

- Introduction

- Eligibility

- Funding Levels

- Subsidy Control

- Targeted Areas

- Process

- Applications

- Information Required

- Security/Clawback/Repayment

- Outputs

- Monitoring

- Payment

- Additionality

- Procurement

- Publicity Requirements

- Design & Supervision

- Golden Rules

- Contact Details

ANNEXES

| ANNEX 1 | Example development appraisal |
| --- | --- |
| ANNEX 2 | Definition of outputs |
| ANNEX 3 | Purchasing goods, services, consultancy, research or works. |
| ANNEX 4 | Publicity requirements |

- Introduction

The scheme provides financial assistance for Developers for the construction, expansion or refurbishment of buildings for industrial / commercial use with the primary aim of creating capacity for employment in Carmarthenshire.

Funding for this programme has been secured from Carmarthenshire County Council’s (the County Council) Capital Programme.  Priority will be given to applications that will provide tangible benefits to the local economy in terms of quantity and quality of jobs accommodated/jobs created, the area of floor space created, the amount of land developed, the number of SME’s accommodated, the impact of the development on the Welsh Language & the number of enterprises adopting or improving equality strategies & monitoring systems.

The aim of the programme is to support applicants that require financial aid for their projects to proceed, i.e. if funding were not forthcoming the project would not proceed.

The funding is available to meet the financial gap between the construction costs and the completed market value of the property.  The incentive on offer is aimed to stimulate the supply of high-quality business premises within Carmarthenshire by offering funding towards high quality industrial units or office accommodation

This grant cannot be match funded by other public funding.

### Eligibility

Eligibility for this programme will be determined by the criteria outlined in the table below. Please note that these are guidelines only and eligibility will be looked at on a case-by-case basis.

| Use | Industrial, commercial, community business, secondary food processing & business to business activity. |
| --- | --- |
| Applicant | - Developers - Investors - Other landowners |
| Interest in land | Freehold or ground lease (15 years minimum length of lease) |
| Eligible expenditure | Developers - Investigations - A proportion of the land cost (only land purchased after 21st February 2022 will be deemed an eligible cost for the scheme) - Demolition - Land reclamation - Site preparation - Infrastructure - Premises construction costs - Professional fees (deemed an eligible cost from the date of stage 1 approval and/or following written confirmation from Carmarthenshire County Council, whichever is the latest. Professional fees can be considered up to a maximum of 10% of the construction costs, providing the scheme goes ahead. In exceptional circumstances consideration may be given to fees in excess of this limit, on a case-by-case basis) Professional services must be procured as highlighted in Annex 3 to be considered eligible. |
| Developers Profit | As a condition of funding awarded under this programme, a key element of the appraisal process involves an assessment of the “returns” or “profits” made by applicants. A reasonable level of developer’s profit is allowable within the development appraisal, but this should be commensurate with prevailing market conditions and as such will be subject to a rigorous assessment as part of the due diligence process A level of developer’s profit can be included in the development appraisal to calculate the viability gap and the grant intervention rate (up to the maximum state aid threshold). However, the developer’s profit cannot be claimed or paid out as an eligible expenditure. |
| Excluded Sectors | - Coal - Steel - Synthetic fibres - Shipbuilding - Energy generation, distribution & infrastructure - Transport and the related infrastructure - Residential - Fisheries and aquaculture - Primary agriculture - The processing and marketing of agricultural products when (1) the amount of aid is fixed based on the price or quantity of such products purchased from primary producers or put on the market by the enterprise concerned or (2) the aid is conditional on being partly or entirely passed on to primary producers. |
| Ineligible expenditure | - Process Plant - Machinery - Finance charges - Crane-age - Polluter pays principle - Mobile/specialist equipment |

Asbestos

If asbestos is found within the building, which is the subject of a grant, and it is evident at the outset then it may be possible for the applicant to include these costs within the overall project cost.  If this is only established after a grant award, then it will be the responsibility of the applicant to meet any costs associated with its safe removal and disposal from site.

- Funding Levels

Developer led projects

The level of funding applied for should be established by a development appraisal and should reflect the difference between the anticipated capital cost of the scheme and the anticipated completed market value of the premises.  An example of a typical development appraisal is attached in Annex 1.

The level of funding offered can be affected by:-

- The minimum level which is considered necessary to achieve the project as per the development appraisal.

- The value of the project to the local economy based on the number and type of jobs accommodated, the area of floor-space made available, the area of land developed, the number of SME’s to be supported & enterprises adopting or improving equality strategy & monitoring systems. (see Annex II for definitions)

- Permitted Subsidy Control Levels as per the table in section 4:-

- funding will be allocated on a competitive basis within the parameters of the total budget remaining available

- Subsidy Control

This Property Development Fund scheme is supported under GBER legacy subsidy scheme: Welsh Government property development scheme:  State aid reference no: SC10181. The following scheme provides the legal cover for award of support inline with the General Block Exemption Regulation.

The levels of Property Development Fund subsidy will be restricted to the following thresholds:-

| Threshold | Company Size |
| --- | --- |
| 45% | Small enterprise i.e. <50 employees, annual turnover which does not exceed £10.2 million |
| 35% | Medium enterprise i.e. <250 employees, annual turnover which does not exceed £36 million |
| 25% | Large enterprise - companies over 250 employees |

- Targeted Areas

This programme specifically targets a number of strategic employment sites in Carmarthenshire in both private and public ownership as identified in Carmarthenshire County Council’s Transformations Strategy

Applicants who own land or may be able to acquire land in the following areas may be eligible for assistance:

- Cross Hands Growth Zone

- Carmarthen

- Ammanford

- Llanelli

- Coastal Belt

- Rural Carmarthenshire

Applicants wishing to develop on any of these sites are advised to speak to Carmarthenshire County Council who can arrange a meeting to provide firm guidance on what would be acceptable on each development site identified.

Exceptional Projects that fall outside of these sites but within Carmarthenshire will also be considered on a case-by-case basis. If your project falls outside of the above areas, you should contact the Project Officer for further advice before proceeding with your application.

- Process

To avoid unnecessary effort and expense by the applicant, the local authority operates a two-stage approval process:

| Expression of Interest – Initial Assessment | Approval in Principle | Provides initial indication of project eligibility, viability, level of funding available. |
| --- | --- | --- |
| Stage 2 – Detailed Assessment | Authority to Commit | Tender exercise to be completed. This stage defines actual funding offers and associated terms and conditions. |

Each application will be dealt with on a case-by-case basis at the discretion of the local authority and its decision will be final. The funding can only be offered in those cases where the local authority is satisfied that without such aid the project would not proceed.

Funding is not given automatically.  The local authority reserves the right to establish priorities within the total budget available within the county, for example value for money, viability, outputs created, etc. and to impose such terms and conditions, as it considers appropriate.

Expenditure incurred by the applicant in developing and submitting Stage 1 applications, e.g. legal fees, architects, consultants, etc. will not be reimbursed by Carmarthenshire County Council. However, the agreed percentage (grant intervention rate) of eligible expenditure incurred by successful applicants following Stage 2 approval will be reimbursed at the claim stage. Professional fees however, are deemed eligible after the date of Stage 1 approval or following written confirmation from Carmarthenshire County Council. Authorisation will be given following submission of satisfactory quotes. These will also be reimbursed after practical completion.

- Application Process

The application process is set out below:

7.1	The Expression of Interest (EOI) application forms, sketch drawings, site location plan must be submitted by no later than the 11th of February 2025. These applications will be assessed in our Internal Grants Panel scheduled in March.

7.2		The internal grants panel will then assess and consider all applications and will inform applicants as to whether they have been successful at EOI stage or not.

7.3	If successful the applicant will then be requested to submit a more detailed Stage 2 application within 12 months of the date of the offer letter, together with the required supporting documentation.

7.4		The internal grants panel as well as the Council’s Cabinet Member will then assess and consider the individual stage 2 applications. The applicant will be advised of the decision.

7.5		Projects will be required to be completed no later than 31st March 2027. Project extensions can be considered by the council’s discretion.

- Information Required

The applicant must supply the following information and must use suitably experienced professional advisors.  Failure to comply with this, along with not supplying all the required information will result in your application being withdrawn from the process.

EOI: Initial Assessment – Approval in Principle

Applicants will need to send the following information:

- Completed application form

- Site location plan

- Proposed layout/master plan/photos

The following information will be requested as part of the assessment of the EOI.

- Initial development appraisal (cost & value) – Example in Annex 1

- Company accounts (Last 3 years)

- Environmental policy / Welsh Language Standards / equalities & diversity policy.

- Copies of quotes / tenders for professional services (if required to be eligible after EOI approval)

If the Local Authority is satisfied that the EOI requirements have been met and that the scheme is eligible, viable and is worthy of support, an invite to proceed to stage 2 will follow, as well as a detailed application pack.

Note – Costs incurred on professional services, e.g. architects, quantity surveyors, BREEAM assessors, etc. are deemed eligible after the date of EOI approval and/or following written confirmation from Carmarthenshire County Council. Written agreement must be sought from Carmarthenshire County Council prior to the engagement of consultants. Authorisation will be given from Carmarthenshire County Council following submission of satisfactory quotes or tenders, whichever is applicable (refer to Annex 3)

To ensure that the applicant maximise their eligible costs, Carmarthenshire County Council recommend that professional services are procured as part of the EOI application process or as soon after that date as possible. Applicants can only claim against these costs if their Stage 2 application is approved, and the scheme is delivered.

Stage 2: Detailed Assessment - Authority to Commit

Developer led projects and the documentation required:

- Completed application form

- Revised development appraisal

- Marketing plan where an end tenant has yet to be identified or copies of the pre-let or pre-sale agreements.

- Cash flow forecast (for the period of the build)

- Full planning and other statutory consent

- Detailed drawings and specification

- Copies of quotes / tenders for professional services and evaluations (if not already submitted at Stage 1 of the application) *** (see note above)

- Copies of contractors tenders***

- Tender report from applicants QS

- Independent Valuation (to be sourced by Carmarthenshire County Council

- Proof of match funding

- Evidence of land/premises ownership (freehold/ lease of at least 15 years of lease with landlords consent, in the form of title deeds, land registry document or lease agreement). Please note that a legal charge (with the land registry) on the property will need to be entered into if your project is successful.

We reserve the right to request additional information.

If the Local Authority is satisfied with the stage 2 requirements and is intending to support the scheme, at this stage an authority to commit will be sent to the applicant.  This will need to be signed and returned to the Local Authority within 14 days of the date on the offer letter.  The applicant can then start work, providing all the consents are in place and all grants conditions have been met.  It must be noted that this will be at the applicant’s risk, until they have formally signed the official PDF agreement. Please note that at this stage we will instruct our legal team to proceed with your application and your solicitor’s details will also need to be provided.

No applicant should start until an “Authority to Commit” has been issued and accepted by the applicant. If a project should start before this action is completed it will be concluded that the project does not require funding assistance.

Please be advised that you must comply with The Health & Safety at Work Act 1974 and Construction, Design & Management Regulations 2015.

- Security / Clawback / Repayment

Carmarthenshire County Council will require a legal charge on the property to provide security for the following events (Dates relate to the “Date of the Practical Completion Certificate”):

| Unauthorised change of Project Purpose within 5 years of final grant payment | Full Repayment |
| --- | --- |
| Fraud / Misleading Information | Full Repayment |
| Breach of Conditions | Full Repayment |
| Sale within 5 years – developer led projects | Proportional – Clawback based on sale in excess of the valuation at grant approval |
| Sale within 5 years – Owner occupier led projects | Proportional – Clawback maybe be required in part or in whole. |
| Non achievement of targets / outputs | Proportional Clawback |

The applicant will also be required to insure the premises for a period of 5 years at a level sufficient to ensure that it can be rebuilt in the event of an incident and list the partnerships interest in the property on the policy.

- Outputs (see Annex 2)

Please note that outputs will be considered during the assessment of your application and you will be expected to verify them on completion of the scheme and before payment is made.  We will be considering the following outputs:-

- Jobs accommodated/Jobs created

- Private sector investment

- Floor space Created/improved

- Land developed

- SME’s accommodated

Records must be kept for 10 years from the date of the last grant payment.

- Monitoring

The applicant must retain any original invoice, account or other documents (including serial numbers of goods purchased) relating to your approved project for ten years from the date of the final grant payment.

Carmarthenshire County Council have the right to audit the activities of the grant on approved projects at all levels of delivery, on an appropriate sampling basis and will be, as far as possible, carried out before the final payment is made for a project but may occur after project completion.

Upon giving reasonable notice, the County Council reserves the right to inspect the property/works or approved project at any time between receipt of a grant application and the expiration of 5 years from the final grant payment date.  The County Council may appoint such professionals as it sees fit to undertake such inspection on its behalf.

- Payment

Payment may be made on an interim and final claim basis, or on practical completion, the basis of which are to be agreed on a ‘case by case’ basis and will be subject to the following documentation being submitted: -

- Claim form / outputs questionnaire with original signature

- Original invoices

- Original bank statements showing proof of payments made

- Original QS/Architect valuation certificate and or original practical completion certificate

- Building regulations completion certificate (final claim)

Any changes from the approved project MUST be agreed in advance by Carmarthenshire County Council to ensure that any changes will be eligible for assistance. Failure to comply with this may result in those costs being made ineligible.

Carmarthenshire County Council will keep certified copies of the original documentation.  Please be aware that processing of interim and final claim will be subject to a site visit and report from CCC’s Quantity Surveyor.

Please note that you should allow 28 days from submission of completed and verified claim paperwork for payment of grant.

If the eligible expenditure is lower than anticipated in the offer letter, the financial assistance will be reduced on a pro-rota basis.

- Additionality

Applicants must demonstrate that CTCPDF financial support is necessary for the project to proceed and that the project would therefore not take place without funding. Specifically, applicants must demonstrate how funding support;

- will  lead to additional outcomes and clear links with these and the additional funding

- will  increase the capacity of the applicant to deliver its services

- will  increase the scale of the project

- will  improve the quality of the project

- will release resources to allow other projects to proceed.

Applications must also outline the additional benefits in the area that are likely to accrue as a result of the development and how they would minimise any negative impact on the existing commercial property letting market/local competitors.

- Procurement

It is a requirement that all services and works are procured by an approved competitive tender procedure as detailed in Annex 3 – ‘Purchasing goods, services, consultancy, research or works’.  All applicants must adhere to this procedure.

- Publicity Requirements

Appropriate publicity measures must be undertaken to raise the awareness of the sources of funding received.  If a project is successful in obtaining funding assistance under this programme, the terms & conditions will detail the publicity measures to be undertaken by the applicant. Please refer to Annex 4 - Publicity Requirements.

- Design and Supervision

Grant recipients must employ appropriately qualified professionals (i.e Quantity Surveyor & Architect) to assess tenders, provide drawings, supervise project works and provide certificates for completed works.

This cost may be included in the qualifying expenditure for grant assistance up to a limit of 10% of the total project cost provided that it has been accounted for in the application form and the County Council’s specific written agreement has been sought prior to the engagement of consultants and provided sufficient capital expenditure has been evidenced to support the agreed level of fees. The professional consultant must hold a qualification appropriate to the nature of the works proposed.

Professional fees are an eligible cost from the date of EOI approval and / or written approval from Carmarthenshire County Council for applications that obtain an authority to commit.

- Welsh Language Standards

Applicants will need to demonstrate the ways in which the scheme encourages the development of the Welsh Language.  The building should have the provision of bilingual signage. The policy statement must be submitted at Stage 1.

- Golden Rules

- Level of Funding at total discretion of the local authority;

- Don’t commit or announce the project before approval;

- If in doubt – ASK.

- Contact Details:-

For further information or if you have any queries please contact Hawys Barrett Carmarthenshire County Council at:

Hawys Barrett on HBarrett@carmarthenshire.co.uk  or economicdevelopment@carmarthenshire.gov.uk

Annex 1

Example development appraisal – for developer led projects only

(An electronic excel copy of this spreadsheet is available upon request).

This is a flexible guide for your use. You don't have to provide a development appraisal in this format. You can leave blank fields and/ or you can add eligible cost lines. You should insert your own cost rates based on professional advice. Only insert figures in the grey boxes as these will calculate automatically.

Annex 2

Carmarthenshire Transformational Commercial Property Development Fund

Output Definitions

LAND DEVELOPED

Land developed definition: The number of hectares of brownfield or greenfield land developed.

Developed: making land fit for use by removing physical constraints to open it up for development or including provision of services to open it up for development.

Greenfield land: Land on which no urban development has previously taken place; usually understood to be on the periphery, of an existing built-up area (European Environment Agency, 2007).

Brownfield: includes contaminated, derelict or previously developed land, which is or was occupied by a permanent structure (excluding agricultural or forestry buildings), and associated fixed surface infrastructure within the curtilage of the development.

Brownfield land categories may include: previously developed vacant land; vacant buildings unoccupied for a year or more; derelict land and buildings; land or buildings, currently in use, allocated for development in the adopted plan or having planning permission; land or buildings currently in use where it is known there is potential for redevelopment, but sites do not have any plan allocation or planning permission; defence buildings; or land used for mineral extraction and waste disposal.

Derelict land: Land damaged by extractive or other industrial processes and then abandoned (European Environment Agency, 2007).

Contaminated land: Land where as a result of human activity an unacceptable hazard to human health and ecosystems exists (adapted from European Environment Agency definition of ‘contaminated site’ 2007).

Excluded from this indicator are: land and buildings currently used for agricultural or forestry purposes; land in built-up areas not previously developed, e.g. parks, recreation grounds, allotments, and cemeteries; and land previously developed, but where the remains of any structure or activity has blended into the landscape over time, e.g. amenity use, contribution to nature conservation (OffPAT, 2005a, p.17).

Reclamation activities may include: dealing with contamination, existing surfaces and buried structures; stabilisation; levelling; provision of flood defences; provision of utilities and other services; or environmental improvements or enhancements.

Evidence:

This output should be recorded upon completion of works.

Site area – full postal address including postcode, land registry record/deeds, Local Authority/NLUD register details (for previous use to ensure not excluded

category).

Contaminated land – completed land condition record and remediation complete certificate.

Works – certificate of practical completion of the works. QS certification of works carried out, e.g. site services/utilities and infrastructure, foundations laid, walls and roof built.

Category / Criteria breakdowns

Type of land (Brownfield – derelict, Brownfield – contaminated, Greenfield)

Unitary Authority Carmarthenshire

JOBS ACCOMMODATED

Jobs accommodated definition: Number of jobs accommodated within the sites and premises.

Accommodated: The maximum number of jobs potentially located at any one time.  This is not the number accommodated over the life of the premises.  If the project involves the refurbishment of a premises then this should be the number of additional jobs accommodated (i.e. any jobs accommodated prior to refurbishment should be deducted from the number reported to WG; should this result in a negative figure then the project should reconsider whether this is the most appropriate result indicator for them).

Evidence: Practical completion certificate and drawings showing the area of net floorspace that is available as employment space. The number of jobs accommodated on this floorspace will vary according to the type of end use of the building, and will be calculated according to the table below:

| Use Type | Sq. M. per job | Sq. Ft. per Job |
| --- | --- | --- |
| Industrial |  |  |
| General Industrial | 34 | 365 |
| Small Business | 32 | 340 |
| High Tech R &D (non-Science Park) | 29 | 310 |
| Science Park | 32 | 340 |
| Office |  |  |
| General Office | 19 | 205 |
| Serviced Business Centre (Managed Units) | 20 | 215 |
| Business Park | 16 | 170 |
| Call centre | 12.8 | 140 |
| Warehousing | Gross External Figures |  |
| General Warehousing | 50 | 540 |
| Large Scale and High Bay | 80 | 860 |
| Office |  |  |

Category / Criteria breakdowns

Unitary Authority Carmarthenshire

Enterprise – any entity engaged in an economic activity, irrespective of its legal form. This includes self-employed persons and partnerships, Limited Companies or associations regularly involved in an economic activity.

JOBS CREATED

Direct job - A permanent FTE job (30hrs+) which can be counted and monitored as part of the project e.g. one that is created as a result of support to that business

FLOOR SPACE CREATED / IMPROVED

Floor space created or refurbished definition: The number of metres squared of building space created or refurbished for business and/or educational use. This does not include area used for car parking or external landscaping.

Created: putting up a new building.

Refurbished: refurbishing an existing building.

Evidence: Works – certificate of practical completion of the works. QS certification of works carried out, e.g. site services/utilities and infrastructure, foundations  laid, walls and roof built.

Category / Criteria breakdowns

Purpose of premises (Business – office, Business – manufacturing, Business – distribution)

Unitary Authority Carmarthenshire

SME’s ACCOMMODATED

SMEs accommodated Definition: Number of SMEs accommodated within the sites and premises referred to in the indicator “Premises created or refurbished.”

Accommodated: The maximum number potentially located at any one time.  This is not the number accommodated over the life of the premises.  SMEs: “The category of micro, small and medium-sized enterprises (SMEs) is  made up of enterprises which employ fewer than 250 persons and which have  an annual turnover not exceeding EUR 50 million, and/or an annual balance  sheet total not exceeding EUR 43 million.”

Evidence: Practical completion certificate and drawings showing the area of net floorspace that is available as employment space for SMEs. Building should be complete before reporting SMEs accommodated.

Category / Criteria breakdowns

Unitary Authority Carmarthenshire

PRIVATE SECTOR INVESTMENT

Private Sector Investment Definition: Measured in £, this is the gross amount of direct tangible or intangible investment from the private sector or: commercial, charitable and not-for-profit organizations and private individuals. This figure represents the private sector contribution to the total cost of a project once any public sector and grant funding has been deducted.

Annex 3

Carmarthenshire Transformational Commercial Property Development Fund

Purchasing Goods, Services, Consultancy , Research or Works

| Third Party Grant Procurement Rules |  |  |
| --- | --- | --- |
| Requirement | Value | Procurement Process |
| All | up to £4,999 | A minimum of 1 written Quotation must be obtained and retained. Best value for money must be obtained and reasonable care must be taken to obtain goods, works or services of adequate quality at a competitive price. A documented record to support the decision must be retained for audit purposes. Applicants are requested to ‘Think Carmarthenshire First’ when seeking quotations for the purchase of Goods/Services. Please therefore, explore the marketplace to establish if there are any businesses within Carmarthenshire that can provide the goods / service that you are seeking to purchase. Applicants may be required to demonstrate such quotations have been sought |
| All | £5,000 and £24,999 | A minimum of 3 written Quotations must be sought from competitive sources*. The quotes must be based on the same specification and evaluated on a like for like basis. A documented record of the quotes sought, the evaluation process and the decision to award must be recorded. Applicants are requested to ‘Think Carmarthenshire First’ when seeking quotations for the purchase of Goods/Services. Please therefore, explore the marketplace to establish if there are any businesses within Carmarthenshire that can provide the goods / service that you are seeking to purchase. Applicants may be required to demonstrate such quotations have been sought |
| All | £25,000 and £74,999 | A minimum of 3 written Quotations must be sought from competitive sources*. The quotes must be based on: - the same specification, - the same evaluation criteria and evaluated on a like for like basis. It is best practice to establish an evaluation panel. - the same closing date. A documented record of the quotes sought, the evaluation process and the decision to award must be recorded for audit purposes. **In the event that only one quotation is received, you must contact the Project Manager from Carmarthenshire County Council (CCC) to provide details and justification of the procurement process you have undertaken. The decision to proceed to purchase must be approved by CCC on a case by case basis. In circumstances where it is evident that more than one quotation could be sought, there may be a requirement to advertise via Sell2Wales. |
| NB – Spend thresholds of £75,000 and under are exclusive of VAT |  |  |
| Goods and Services | £75,000 and £213,477 | A minimum of 4 tenders must be sought from competitive sources*, with a minimum of 2 tenders to be received**. All those tendering must be provided with the same information: the same specification of requirements, - an outline of the evaluation criteria against which the contract will be awarded and - the same closing date for receipt of tenders, after which no submissions will be accepted. The evaluation process you follow must be consistent with the original evaluation criteria outlined and an evaluation report produced detailing on what basis the successful tender was awarded. It is best practice to establish an evaluation panel to evaluate tenders. ** In the event that only one tender is received, you must contact the Project Manager from Carmarthenshire County Council (CCC) to provide details and justification of the procurement process you have undertaken. The decision to proceed to purchase must be approved by CCC on a case by case basis. In circumstances where it is evident that more than one tender could be sought, there may be a requirement to advertise via Sell2Wales. |
| Works | £75,000 and £5,336,937 | A minimum of 4 tenders must be sought from competitive sources*, with a minimum of 3 tenders to be received**. All those tendering must be provided with the same information: - the same a specification of requirements, - an outline of the evaluation criteria against which the contract will be awarded and - the same closing date for receipt of tenders, after which no submissions will be accepted. The evaluation process you follow must be consistent with the original evaluation criteria outlined and an evaluation report produced detailing on what basis the successful tender was awarded. It is best practice to establish an evaluation panel to evaluate tenders. ** In the event that only one tender is received, you must contact the Project Manager from Carmarthenshire County Council (CCC) to provide details and justification of the procurement process you have undertaken. The decision to proceed to purchase must be approved by CCC on a case by case basis. In circumstances where it is evident that more than one tender could be sought, there may be a requirement to advertise via Sell2Wales. For contracts in excess of £250k in value: - In selecting contractors for the tender list, it is recommended that the appropriate due diligence and financial checks are undertaken on these parties. - As a minimum, due diligence and financial checks must be undertaken on the preferred contractor following the evaluation and prior to contract award. |
| NB - spend thresholds for Goods / Services under £213,477 and works under £5,336,937 are exclusive of VAT |  |  |
| Goods and Services | Above £213,477 | If a contract for Goods or Services is likely to exceed £213,477 the applicant must inform the project manager to determine whether the contract will be subject to World Trade Organisation’s Agreement on Government Procurement (GPA). |
| Works | Above £5,336,937 | If a contract for Works is likely to exceed £5,336,937 the applicant must inform the project manager to determine whether the contract will be subject to World Trade Organisation’s Agreement on Government Procurement (GPA). |
| * When calculating the estimated value of the contract in order to determine whether the full UK regulations apply, the contract value estimation (for these values only – not below) must be inclusive of VAT as of the 1 January 2022. This is as a result of the UK's independent membership of the GPA (Government Procurement Agreement). |  |  |

Important Guidance

Advertising via Sell2Wales

* It is possible for you to advertise on the National Procurement website, www.Sell2Wales.co.uk if you are in a situation where you have difficulty in identifying the minimum number of suppliers required and/or would like to vary or attract new suppliers to quote or tender. Advertising via Sell2Wales is best practice, however you may feel that you are better able to identify potential suppliers who could provide the best overall offer.

This facility is available to you free of charge, please visit the Sell2Wales website http://www.sell2wales.gov.uk/ and contact the website helpline on 0800 222 9004 for further information.

Seeking Quotations/Tenders

For spend above £10,000 it is essential that the quotes/tenders are sought from appropriate suppliers for the goods, works or services required. In circumstances where it is evident that unsuitable quotes/tenders have been sought, there may be a requirement to advertise via Sell2Wales.

Other Funders

If a project involves any other or additional funding streams, these Third-Party Grant Procurement Rules must be followed as a minimum for the total estimated spend of the requirement.

Avoiding conflicts of interest

We recognise that it is possible that applicants / developers or persons connected with them (such as relatives, business partners or friends) may wish to tender for a contract being offered by the applicant / developer. This is acceptable, but applicants will need to ensure that the tendering process is undertaken in an open, transparent and fair manner, as outlined above, which does not give one person or company tendering any advantage over another, which arises from the process. Appropriate measures to prevent identify and remedy any conflicts of interest must be carried out.

If an applicant / developer or any person connected with them directly or indirectly, has a financial, economic, political, or other personal interest which might be perceived to compromise their impartiality and independence in the context of the procurement procedure:

- that applicant / developer, or any other person or party with an interest must declare that interest in writing to the Project officer who will offer advice accordingly.

- specifications and evaluation criteria must not be biased or tailored to favour one solution or any one party over another.

- that person or party with an interest should take no part whatsoever in any of the tender evaluation procedures to ensure that the process is fair to all. It is acknowledged that the grant applicant may be required to provide the final approval

- every stage of the procedure must be recorded formally.

- If the contract would normally be subject to a single tender procedure, it is recommended that the sponsor should seek written quotes from at least two other suppliers (i.e. following the procedure set out above for contracts between £10,000 and £25,000)

The purpose of these guidelines is to ensure that there is fairness in the spending of public money and that the integrity of the applicant is not compromised.

Changes to the specification or contract

If any changes are required to the specification after seeking quotes/tenders which affects the original scope of the requirement, a new procurement exercise may need to be undertaken to ensure that best value for money has been achieved. This may occur where there are unforeseen additions to the original requirement, where tenders are received in excess of the available budget, where funding levels change etc. The grant applicant must inform the Project officer who will offer advice accordingly.

N.B. - Failure to observe the relevant procedures outlined above will be considered non-compliant and may lead to a withdrawal of the grant offer and potential claw-back of funding. - In cases where you are unable to satisfy the requirements of these procedures you must always inform the project manager. - If you have any queries as to how these procedures should be applied, you should contact the project manager for clarification and further guidance.

Do’s and Don’ts of Tendering

| Do’s | Don’ts |
| --- | --- |
| - ensure that any potential conflicts of interest are declared at the earliest opportunity. | - Don’t skew the specification to eliminate or to discriminate against suppliers i.e. limit the specification to a specific brand. |
| - comply with the appropriate rules | - Don’t change the scope of the specification once distributed. |
| - ensure that the specification is precise and not in excess of the requirements. | - Don’t change the evaluation criteria during the process. |
| - ensure that the Evaluation Criteria is directly relevant to the subject of the contract | - Don’t give companies too short notice to quote. |
| - complete and retain full records for future reference and audit purposes | - Don’t enter too much detail verbally with suppliers regarding specific questions. The same information must be provided to all suppliers to ensure the process is fair |
| - ensure that quotes/tenders are evaluated on a ‘like for like’ basis. | - Don’t reveal prices to potential suppliers. |
| - ensure that you treat suppliers in an open, transparent, and non-discriminatory manner. | - Don’t breach confidentiality. |
| - allow sufficient time for companies to quote | - Don’t open quotes/tenders in advance of the deadline. |
| - ensure the value of the Goods/Works or Service is estimated accurately at the start of the process to apply the correct procurement process. The aggregated value must be used where applicable. | - Don’t consider submissions received after the deadline. |

Procurement Definitions

| Title | Description |
| --- | --- |
| Aggregation | Adding together the value of separate contracts for the same supply, service or works. |
| Contract | A Contract for the purposes of these Rules shall be any agreement (whether in writing) between the grant applicant and one or more other parties for: - - the sale of goods or materials. - the supply of goods or materials. - the execution of works - the provision of services (including accommodation and facilities). |
| Competitive Source | an independent provider bidding against another independent provider |
| Goods | are material items i.e. equipment, food, vehicles etc |
| World Trade Organisation’s Agreement on Government Procurement (GPA). | are rules and regulations that Public Sector organisations must adhere to when procuring Goods, Works and Services over a certain value threshold whereby an official Tender Exercise in accordance with the World Trade Organisation’s Agreement on Government Procurement (GPA) should be undertaken. |
| Evaluation | a method of determining which offer provides the best value for money in accordance with the pre-determined evaluation criteria |
| Evaluation Criteria | A list of key requirements taken from the specification that will enable suppliers to explain how they intend to deliver the requirement which will be evaluated. The criteria by which the most economically advantageous tender will be determined is based on a combination of price/cost and quality criteria. |
| Evaluation Panel | It is best practice to establish an evaluation panel to undertake the evaluation exercise. It may be appropriate to have a cross functional team as a panel. Panel should agree specification and evaluation criteria. Panel should be consistent throughout each stage of procurement exercise |
| Sell2Wales | is a National Procurement Website where all public sector contracts are advertised. Third Party Grant Recipients can also advertise via the website free of charge, please visit the Sell2Wales website http://www.sell2wales.gov.uk/ and contact the website helpline on 0800 222 9004 for further information. |
| Services | tasks undertaken by people i.e. consultancy services, translation services etc |
| Specification | this is a written statement that defines the requirements. The specification will vary according to the work, product or service concerned. For a simple product the specification may be a brief description, while in the case of a complex requirement it will be a comprehensive document. The description of the goods, works or services required must not refer to a specific make, brand, or source. |
| Tender/Quote | is the document compiled by a potential supplier in response to an invitation to quote/tender. It sets out general information demonstrating the capability and eligibility of the supplier - including detailed information about how they propose to fulfil the specifications of the requirement. |
| Works | include landscaping, construction, building works etc |

If you have any queries as to how these procedures should be applied, you should contact the PDF officer for clarification and further guidance.

# Annex 4

# Carmarthenshire Transformational Commercial Property Development Fund

Publicity Requirements

If funding is awarded towards a given project the developer / applicant must ensure that recognition is given to all the bodies listed below:-

- Carmarthenshire County Council

The Guidance sets out how developers / applicants can meet their publicity requirements at each appropriate opportunity (e.g. use of logos on stationery, leaflets, websites etc) and who you should contact for further information and advice, and where relevant, approval (e.g. logo size).

Carmarthenshire County Council will provide funding sign boards for the construction period of the scheme and plaques for displaying on completion.

Carmarthenshire County Council will reserve the right to undertake press releases at specific mile stones of a project, for example at approval & commencement of the scheme and on completion.

Details of any awards exceeding £100,000 under this scheme will be made publicly available on the UK subsidy database

Applicants are advised to contact Economic Development Officers for further guidance.